FIMS 5-Month Compliance Implementation Roadmap

5-Month / 20-Week Phased Delivery Schedule (Including SWIFT CSP, PCI DSS 4.0, SOX 404, & ISO 27001 / NIST 800-53)

1. Executive Summary & 5-Month Strategy

This 5-month implementation roadmap distributes the development, testing, and compliance certification of FIMS across a realistic 20-week schedule. Spreading execution over 5 months provides ample time for thorough code reviews, security hardening, automated regression testing, and third-party QSA / SWIFT auditor evaluations, allowing for a smooth deployment without overwhelming engineering resources.

5-Month Project Schedule Overview

| Month | Focus Area | Weekly Commitment | Key Compliance Target |
| --- | --- | --- | --- |
| Month 1 (W1 – W4) | Core Security & Access Control | ~20 hrs / week | PCI DSS 10.4, SOX AC, NIST AC-2/3 |
| Month 2 (W5 – W8) | Kernel Real-time & SID Attribution | ~20 hrs / week | PCI DSS 11.5, NIST SI-7, ISO A.8.16 |
| Month 3 (W9 – W12) | SIEM Exporter & Compliance UI | ~20 hrs / week | ISO 27001, NIST 800-53, SOX 404 |
| Month 4 (W13 – W16) | SWIFT CSP Banking Pack & DB Hooks | ~20 hrs / week | SWIFT CSP 2.7 & 6.4 (Banking Network) |
| Month 5 (W17 – W20) | Audit Buffer, Pen-Test & Release | ~20 hrs / week | 100% Audit Readiness & Installer Build |

2. Detailed Monthly Milestone Breakdown

Month 1: Core Security Hardening & Access Control (Weeks 1 – 4)

• Work Package 1.1: JWT Authentication & Role-Based Access Control (Admin, Operator, Auditor) in server.py
• Work Package 1.2: AES-256 Baseline Store Encryption via Windows DPAPI in baseline_store.py
• Work Package 1.3: HMAC-SHA256 Signed Append-Only Audit Logging in logger.py
• Work Package 1.4: TLS Transport Enforcement & HTTP Security Headers
• Milestone 1 Sign-Off: Core Security Baseline Active & Verified

Month 2: Sub-Second Kernel Engine & User Attribution (Weeks 5 – 8)

• Work Package 2.1: Real-time Kernel Event Monitoring (ReadDirectoryChangesW) in monitor.py
• Work Package 2.2: User Identity & SID Attribution Engine via Windows Audit Event Logs
• Work Package 2.3: Anti-Tampering Process Watchdog Daemon for FIMS.exe
• Milestone 2 Sign-Off: Real-time Kernel Engine Active with User Attribution

Month 3: SIEM Integration & Interactive Compliance UI (Weeks 9 – 12)

• Work Package 3.1: SIEM Alert Exporter (Syslog UDP/TCP/TLS, CEF, Webhooks, Email)
• Work Package 3.2: Interactive React Compliance Dashboard UI Component (ComplianceDashboard.jsx)
• Work Package 3.3: NIST SP 800-53 & ISO 27001 Control-Tagged PDF Audit Reports in report.py
• Work Package 3.4: Dual-Control Change Request (CR) Approval Workflow
• Milestone 3 Sign-Off: SIEM Live & Compliance Dashboard Operational

Month 4: SWIFT CSP Banking Compliance Pack (Weeks 13 – 16)

• Work Package 4.1: SWIFT Alliance Gateway (SAG/SAA) Auto-Discovery Wizard in OnboardingWizard.jsx
• Work Package 4.2: Specialized SWIFT Routing Table & Binary Integrity Comparators
• Work Package 4.3: Live Database Schema (DDL) Snapshots for Financial Lineage & DB Tables
• Work Package 4.4: Banking Network Self-Integrity Heartbeat & Redundant Daemon Pairing
• Milestone 4 Sign-Off: SWIFT Banking Pack Ready for Interbank Testing

Month 5: Penetration Testing, Audit Sign-Off & Release (Weeks 17 – 20)

• Work Package 5.1: Third-Party QSA / SWIFT Assessor Penetration Testing & Vulnerability Assessment
• Work Package 5.2: Audit Evidence Package Generation & Certificate Sign-Off
• Work Package 5.3: Production Freeze, Installer Packaging (FIMS-Setup.exe), & Release

3. Resource Commitment & Pacing Summary

• Total Duration: 5 Months (20 Weeks / ~400 Hours)
• Pacing: ~20 Hours / Week (or 1 Full-Time Engineer working with generous QA/audit buffers)
• Deliverable Files: FIMS_Compliance_Roadmap_5Months.docx in the project directory.