FIMS Compliance Implementation Roadmap

Revised 8-Week Technical Implementation Plan (Including SWIFT CSP Banking Pack, PCI DSS 4.0, SOX 404, & ISO 27001 / NIST 800-53)

1. Executive Summary & Strategy

This revised project roadmap outlines the technical engineering schedule to transform the File Integrity Monitoring System (FIMS) into a fully certified enterprise and banking compliance solution. The roadmap adopts a modular architecture separating core cybersecurity controls (ISO 27001 / NIST SP 800-53) from specialized industry packs, including an explicit 2-week SWIFT CSP Banking Compliance Pack.

Project Timeline & Resource Overview

| Phase | Focus Area | Duration | Target Frameworks |
| --- | --- | --- | --- |
| Phase 1 (Weeks 1-2) | Security Hardening & Auth | 80 Hours | PCI DSS 10.4, SOX AC, NIST AC-2/3 |
| Phase 2 (Weeks 3-4) | Kernel Real-time & SIEM | 80 Hours | PCI DSS 11.5, NIST SI-7, ISO A.8.16 |
| Phase 3 (Weeks 5-6) | Compliance UI & Audit Reports | 80 Hours | ISO 27001, NIST 800-53, SOX 404 |
| Phase 4 (Weeks 7-8) | SWIFT CSP Banking Pack | 80 Hours | SWIFT CSP 2.7 & 6.4 (Banking Network) |

2. Detailed Technical Phase Breakdown

Phase 1: Platform Security Hardening & Access Control (Weeks 1 – 2)

• Work Package 1.1: JWT Authentication & Role-Based Access Control (RBAC) in server.py (3 Days)
• Work Package 1.2: AES-256 Baseline Store Encryption via Windows DPAPI in baseline_store.py (2 Days)
• Work Package 1.3: HMAC-SHA256 Signed Append-Only Audit Logging in logger.py (2 Days)
• Work Package 1.4: TLS Transport Enforcement & HTTP Security Headers (1 Day)
• Work Package 1.5: Unit & Integration Verification Suite (2 Days)

Phase 2: Sub-Second Kernel Engine & SIEM Alerting (Weeks 3 – 4)

• Work Package 2.1: Real-time Kernel Event Monitoring via ReadDirectoryChangesW in monitor.py (4 Days)
• Work Package 2.2: User Identity & SID Attribution Engine via Windows Audit Event Logs (3 Days)
• Work Package 2.3: SIEM Alert Exporter (Syslog UDP/TCP/TLS, CEF, Webhooks, Email) (3 Days)
• Work Package 2.4: Anti-Tampering Process Watchdog & Heartbeat Daemon (2 Days)

Phase 3: Interactive Compliance Dashboard & Audit Reports (Weeks 5 – 6)

• Work Package 3.1: NIST SP 800-53 & ISO 27001 Control-Tagged PDF Audit Reports in report.py (3 Days)
• Work Package 3.2: Interactive React Compliance Dashboard UI Component (ComplianceDashboard.jsx) (4 Days)
• Work Package 3.3: Digital X.509 PDF Signatures for SOX Audit Readiness (3 Days)

Phase 4: SWIFT CSP Banking Compliance Pack (Weeks 7 – 8)

• Work Package 4.1: SWIFT Alliance Gateway (SAG/SAA) Auto-Discovery Preset Wizard in OnboardingWizard.jsx (2 Days)
• Work Package 4.2: High-Security Encrypted Key Storage for SWIFT Routing Tables & Binaries (3 Days)
• Work Package 4.3: Live Database Schema (DDL) Snapshots for Financial Lineage & DB Tables (3 Days)
• Work Package 4.4: Banking Network Self-Integrity Heartbeat & Redundant Daemon Pairing (2 Days)

3. Resource Allocation & Delivery Summary

• Total Project Duration: 8 Weeks (320 Engineering Hours)
• Required Team: 1 Senior Backend Python Engineer, 1 Full-Stack React/Security Engineer
• Target Outcome: 100% Audit Readiness across PCI DSS 4.0, SOX 404, ISO 27001 / NIST SP 800-53, and SWIFT CSP.